# Section 1 Applicant:

# Commonwealth of Massachusetts

# Section 2 Contacts:

Chris Klem, Massachusetts Scenic Byways Coordinator

Nancy Nelson, Chair BRSBC

# Section 3 Cooperators/Partners:

# BRSBC, Arlington, Lexington, Lincoln, Concord, MMNHP,

# MassDOT, MAPC, Boston MPO

# Section 4 Name of Byway impacted by the project:

# The Battle Road Scenic Byway

# Section 5 Type of byway impacted:

# All-American Road, Massachusetts State Scenic Byway (dual

# designation)

# Section 6 Title of proposed project

“Improve Safety, Access, Identity and Resource Stewardship along the 14-mile Battle Road Scenic Byway/All-American Road for the 250th Anniversary of the American Revolution”

Section 7 Abstract

The Byway follows the path of British soldiers on April 19, 1775 during the opening battles of the American Revolution.  Increased visitation is expected in 2025-the 250th anniversary of those events.

The project will advance a central recommendation of the Byway’s Corridor Management Plan to follow context sensitive roadway design guidelines that preserve the intrinsic qualities of the Byway while improving safety and mobility along the roadway. (add exact quote)

Safety/Access:

- Evaluate existing speed limits along the Byway using DOT guidelines and context sensitive design principles; identify target speeds and develop appropriate treatments for signage, traffic calming and speed reduction to improve safety, access, resource protection and visitor experience throughout the Byway.

- Identify and develop connections along the Byway to safely and appropriately connect the Byway with adjacent roads and paths.

Resource Protection:

- Improve historic landscape features and views along or adjacent to the Byway including: repair of overgrown/damaged stone walls, replacement of wood fencing and landscape rehabilitation

Visitor Experience:

- Increase recognition and appreciation of the Byway by adding interpretive elements, directional signage and distinctive markers a

- Develop a comprehensive ‘smart phone’ guide to assist visitors in navigating and learning about the Byway’s diverse themes, sites and resources.

Together, these components will improve safety and accessibility for people of all ages and abilities and for all transportation modes; greatly increase resource protection and more clearly convey to visitors and daily users the importance of the Byway and its evolving meaning.

Estimated project cost: $600,000

The project could be scaled back by placing highest priority items first

and deferring lower items for later projects.

Section 8 … goals

#1. Safety and #2. Equity/Accessibility

Section 9 … project type

#2. CMP implementation

Section 10 – additional project types

#4. Construction - pedestrians/cyclists; #6 Resource Protection - adjacent areas