Sheet1

| TASK: DESIGN AND CONSTRUCTION OF ADA-COMPLIANT ACCESS PATHS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | For Federal Budget Form: |  |  |  |  |
| Item | Cost | Notes | Admin/ | Arch/ | Inspect. | SiteWork | Const. | Conting. |
|  |  |  | Legal | Engrg |  |  |  |  |
| Survey | $25,000.00 |  |  | $25,000.00 |  |  |  |  |
| Design and Engineering | $13,778.00 | 12% of Project Cost |  | $13,778.00 |  |  |  |  |
| Clearing and Grubbing | $2,963.00 | $ 10 per cubic yard |  |  |  | $2,963.00 |  |  |
| Path Construction | $11,852.00 | $ 40 per cubic yard |  |  |  |  | $11,852.00 |  |
| Remove/Replace Post & Rail Fence | $20,000.00 | Labor + Materials |  |  |  |  | $20,000.00 |  |
| Grading,Fill,Loam,Seeding,Restoration | $30,000.00 | Labor + Materials |  |  |  | $30,000.00 |  |  |
| Permitting and Project Management | $25,000.00 | 250 Hrs. @ $ 100.00 | $12,500.00 |  | $12,500.00 |  |  |  |
| Contingency | $28,704.00 | 25% of Project Cost |  |  |  |  |  | $28,704.00 |
| Total | $157,297.00 |  |  |  |  |  |  |  |
| TASK: RESOURCE STEWARDSHIP ADJACENT TO THE BYWAY |  |  |  |  |  |  |  |  |
| Roadside Clearing | $202,613.00 | 67,538 sf @ $ 3 per s.f. |  |  |  |  |  |  |
| Barrett's Mill Road |  |  |  |  |  |  |  |  |
| Lexington Road – Merriam's Corner |  |  |  |  |  |  |  |  |
| Old Mass Avenue – Wood Street |  |  |  |  |  |  |  |  |
| Route 2A: |  |  |  |  |  |  |  |  |
| Brooks Area |  |  |  |  |  |  |  |  |
| Ranger Station Area |  |  |  |  |  |  |  |  |
| Hanscom Drive Area |  |  |  |  |  |  |  |  |
| Mill Street |  |  |  |  |  |  |  |  |
| Minute Man Park Visitor Center |  |  |  |  |  |  |  |  |
| Landscape Rehabilitation |  | $92,500.00 8.5 Acres @ $10,882/acre |  |  |  |  |  |  |
| Lexington Road: |  |  |  |  |  |  |  |  |
| Ox Cart Path |  |  |  |  |  |  |  |  |
| Captain Beatty |  |  |  |  |  |  |  |  |
| Route 2A: |  |  |  |  |  |  |  |  |
| Brooks Road Area |  |  |  |  |  |  |  |  |
| Shadyside Road Area |  |  |  |  |  |  |  |  |
| Field south of Revere Capture Site |  |  |  |  |  |  |  |  |

Page 1

Sheet1

| Split Rail Fencing | $224,250.00 | 4485 ft. @ $ 50 per ft. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Barrett's Mill Road |  |  |  |  |  |  |  |  |
| Lexington Road – Wayside |  |  |  |  |  |  |  |  |
| Route 2A: |  |  |  |  |  |  |  |  |
| Lexington Road/Brooks Area |  |  |  |  |  |  |  |  |
| South of Paul Revere Capture Site |  |  |  |  |  |  |  |  |
| Hanscom Drive Area |  |  |  |  |  |  |  |  |
| Airport Road Area |  |  |  |  |  |  |  |  |
| Mass Ave/Wood Street |  |  |  |  |  |  |  |  |
| Design Contingency | $44,850.00 | 20.00% |  |  |  |  |  |  |
| Escalation: 3 years | $43,464.00 | 5.00% |  |  |  |  |  |  |
| Consulting Fees | $60,768.00 | 10% of project |  |  |  |  |  |  |
| Total | $668,445.00 | Classification per Nancy: |  | $60,768.00 |  |  | $295,113.00 $224,250.00 | $88,314.00 |
| TASK: SIGN FABRICATION AND INSTALLATION |  |  |  |  |  |  |  |  |
| Review Existing Signs to Reduce Clutter | $25,000.00 |  |  | $25,000.00 |  |  |  |  |
| Fabrication: Signs + Posts | $36,697.00 |  |  |  |  |  | $36,697.00 |  |
| Installation + Removal + Police Details | $24,000.00 |  |  |  |  |  | $24,000.00 |  |
| Field Work | $20,000.00 |  |  |  |  | $20,000.00 |  |  |
| Permits | $2,000.00 |  | $2,000.00 |  |  |  |  |  |
| Contingency | $20,674.00 | 25% of Project Cost |  |  |  |  |  | $20,674.00 |
| Total | $128,371.00 |  |  |  |  |  |  |  |
| TASK: ARLINGTON VISITOR CENTER AND PARKING LOTS |  |  |  |  |  |  |  |  |
| HVAC System for Visitor Center | $10,000.00 |  |  |  |  |  | $10,000.00 |  |
| Parking Lot Improvements | $200,000.00 |  |  | $20,000.00 |  |  | $50,000.00 $130,000.00 |  |
| Total | $210,000.00 |  |  |  |  |  |  |  |
| TASK: IMPROVE BIKEWAY CROSSING IN LEXINGTON |  |  |  |  |  |  |  |  |
| Design and Public Meeting | $16,000.00 |  |  | $16,000.00 |  |  |  |  |
| Construction | $150,000.00 |  |  |  |  |  | $25,000.00 $125,000.00 |  |

Page 2

Sheet1

| Equipment (RRFB or HAWK system) | $42,000.00 |  |  |  |  |  | $42,000.00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $208,000.00 |  |  |  |  |  |  |  |
| Total Project Cost, All Tasks | $1,372,113.00 |  | $14,500.00 | $160,546.00 | $12,500.00 | $423,076.00 | $623,799.00 | $137,692.00 |
| Non-federal matches that have been offered to reduce grant request: |  |  |  |  |  |  |  |  |
| MMNHP | $156,780.00 |  |  |  |  |  |  |  |
| MassDOT: 20% of Total Project Cost | $274,423.00 |  |  |  |  |  |  |  |
| Total Grant Request | $940,910.00 |  |  |  |  |  |  |  |

Page 3